# Shardbound Isles
Tasks 31–45

Visual Foundation + Legendary Loot Foundation

Purpose: replace prototype visuals with a cohesive production-quality visual baseline while continuing the core loot progression with behavior-changing legendary effects.

| Visual bootstrap | Use one cohesive licensed asset family for the prototype instead of mixing unrelated packs. Recommended first candidate: Pixel Frog Tiny Swords. Alternative if a stricter 32×32 RPG look is preferred: Diamond Top-Down Pixel Art Pack. Treat third-party art as a bootstrap layer, not as permanent product identity. |
| --- | --- |

# Execution Order

31–40 establish the visual baseline and replace the most visible placeholder art.

41–44 implement the first behavior-changing legendary effects on top of the completed loot architecture.

45 validates that the improved presentation and legendary effects create a stronger “one more drop” loop.

Do not start the island-system batch until Task 45 passes controller-only gameplay validation.

# Task 31: ART-001 — Define the Production Art Bible

Size: S   •   Dependencies: None

### Outcome

Create one authoritative visual specification so humans and AI agents produce compatible assets instead of gradually drifting into multiple art styles.

### In scope

Define target perspective, tile size, working sprite scales, outline rules, lighting direction, shadow treatment and animation frame conventions.

Define environment, character, enemy, resource, weapon, UI and VFX visual rules.

Define a controlled palette strategy and acceptable exceptions for rarity/VFX readability.

Create naming, folder and import conventions for art assets.

Document what can come from third-party packs, what must eventually become custom, and what may be AI-assisted.

### Out of scope

Creating final game assets.

Choosing every future biome palette.

Marketing key art.

### Acceptance criteria

1. `docs/design/art-direction.md` becomes the single source of truth for visual implementation.

2. The document contains concrete numeric rules rather than adjectives only.

3. At least one positive and one negative visual example is described for player, terrain, UI and VFX.

4. Rules are compatible with 1280×800 Steam Deck presentation.

5. Future agents can validate whether an imported asset violates scale, perspective or lighting rules.

### Required tests and evidence

Document review against current prototype resolution and camera.

No code test required; repository validation must remain green.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 32: ART-002 — Select and Register the Bootstrap Asset Family

Size: S   •   Dependencies: 31

### Outcome

Choose one cohesive licensed asset family for the current prototype and record its license, permitted uses and replacement strategy.

### In scope

Evaluate the preferred bootstrap pack against the Art Bible.

Record source, author, license terms, modification rights, attribution requirement and redistribution restrictions in `docs/legal/asset-register.md`.

Create an `assets/third_party/<provider>/<pack>/` structure that preserves provenance.

Document which asset categories are covered and which remain custom.

Add a rule preventing raw third-party source archives from being redistributed in release builds.

### Out of scope

Buying large bundles without a concrete need.

Mixing multiple incompatible packs to fill every gap.

Claiming third-party assets as original work.

### Acceptance criteria

1. Exactly one bootstrap family is selected for the first visual pass.

2. License provenance is recorded before assets enter production scenes.

3. Repository instructions explain how another agent may legally use or modify the pack.

4. No asset with unclear licensing is accepted.

5. A replacement-risk note exists for visually distinctive third-party assets.

### Required tests and evidence

Manual license/provenance review.

Repository validation after asset-register changes.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 33: ART-003 — Implement Pixel-Perfect Import and Rendering Rules

Size: M   •   Dependencies: 31, 32

### Outcome

Make imported pixel art render consistently and sharply across game scenes and Steam Deck resolution.

### In scope

Standardize texture filtering, mipmap policy, repeat mode, compression and import presets.

Define integer-friendly scaling behavior for gameplay sprites and tiles.

Configure camera/viewport behavior to prevent sub-pixel shimmer where practical.

Add an automated asset validation script for dimensions, naming and import metadata.

Create a visual test scene containing representative terrain, character, UI and animated sprite samples.

### Out of scope

Changing gameplay camera design beyond what is required for stable rendering.

Final post-processing.

### Acceptance criteria

1. Representative sprites remain crisp while moving and while the camera moves.

2. Assets with invalid dimensions or import settings are detected by validation.

3. No accidental bilinear blur appears in the validation scene.

4. The validation scene is captured at 1280×800.

5. `make validate` includes deterministic asset checks where practical.

### Required tests and evidence

Asset-validator unit/script tests.

1280×800 screenshot/video smoke check.

Windows export smoke test.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 34: ART-004 — Replace the Player Placeholder with an Animated Hero

Size: M   •   Dependencies: 33

### Outcome

Replace the prototype player geometry with a readable animated character suitable for controller-focused top-down gameplay.

### In scope

Integrate idle and movement animation for all directions supported by current controls.

Integrate basic attack animation hooks without coupling hit timing to sprite frame names.

Preserve the existing gameplay collision and movement behavior unless a correction is required.

Add facing-state handling that remains deterministic.

Add a simple hit flash or equivalent readable damage reaction.

### Out of scope

Full character customization.

Armor-layer rendering.

Final protagonist identity.

### Acceptance criteria

1. Player direction matches movement/aim state correctly.

2. Animations do not change authoritative movement speed or damage timing unexpectedly.

3. Attack input remains responsive during visual animation transitions.

4. Character remains legible against the current environment at 1280×800.

5. Controller-only gameplay behavior is unchanged or improved.

### Required tests and evidence

Integration test for facing/animation state transitions where feasible.

Controller playthrough.

1280×800 visual capture.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 35: ART-005 — Build the First Cohesive Forest Environment

Size: M   •   Dependencies: 33

### Outcome

Replace placeholder ground and world geometry with a cohesive forest biome that already resembles a real commercial game rather than a test scene.

### In scope

Create/replace the ground TileMap or equivalent terrain layer.

Add grass/dirt/path/water or cliff transitions required by the prototype map.

Add decorative foliage and props with density rules.

Separate collision-bearing tiles from purely decorative layers.

Use Y-sorting/occlusion rules consistently for large props.

Preserve gameplay navigation and deterministic test routes.

### Out of scope

Procedural biome generation.

Swamp/volcano art.

Large settlement art.

### Acceptance criteria

1. No visible placeholder ground remains in the M1/M2 test area.

2. Player can traverse all previously valid test paths.

3. Decorative props do not alter deterministic simulation results unless explicitly intended.

4. Terrain seams are visually acceptable at common transitions.

5. Scene remains readable at Steam Deck scale.

### Required tests and evidence

Integration smoke test for navigation/collision.

Fixed-seed gameplay screenshot set.

Performance comparison before/after.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 36: ART-006 — Replace Resource Nodes and World Drops with Production Art

Size: M   •   Dependencies: 33, 35

### Outcome

Make gathering and pickup interactions visually satisfying enough to judge game feel.

### In scope

Replace tree and stone placeholders with cohesive sprites.

Add hit reaction through shake, flash, particles or short animation.

Add destruction feedback and stump/debris behavior where appropriate.

Replace wood/stone drop placeholders with readable world-drop sprites.

Keep authoritative resource health and drop logic independent of animation state.

### Out of scope

Additional resource families.

Rare resource art.

Biome-specific resource variants.

### Acceptance criteria

1. Tree and stone are immediately distinguishable at gameplay zoom.

2. A successful hit is visually obvious before reading UI.

3. Destruction timing does not duplicate or suppress resource rewards.

4. World drops remain identifiable while several are clustered.

5. Existing gathering tests continue to pass.

### Required tests and evidence

Resource destruction integration tests.

Visual capture of hit/destroy/pickup loop.

Stress check with many drops.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 37: ART-007 — Replace Prototype Enemy Art and Add Readable Combat Animation

Size: M   •   Dependencies: 33, 34, 35

### Outcome

Replace the first enemy placeholders with animated enemies whose attack state and danger are readable without debug UI.

### In scope

Integrate production sprite/animation for the slime and current secondary prototype enemy if present.

Add idle/move/attack/hit/death visual states.

Keep damage windows controlled by gameplay logic rather than animation-only callbacks unless explicitly synchronized.

Add a visible pre-attack tell for attacks that require reaction.

Ensure death cleanup occurs only after gameplay death is authoritative.

### Out of scope

New enemy archetypes.

Elite modifiers.

Boss art.

### Acceptance criteria

1. Enemy state can be visually inferred during normal gameplay.

2. Attack telegraph gives an actionable reaction window.

3. Animation cannot cause duplicate damage events.

4. Dead enemies cannot return to an active animation/state.

5. Combat remains readable with several enemies on screen.

### Required tests and evidence

Existing combat/AI tests.

Integration test for death/cleanup.

Controller gameplay capture with 5+ enemies.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 38: VFX-001 — Implement the Core Combat VFX Language

Size: M   •   Dependencies: 31, 33, 34, 37

### Outcome

Establish reusable combat feedback so attacks, critical hits, damage, death and ranged impacts feel responsive and visually distinct.

### In scope

Create reusable VFX components/resources for hit impact, critical hit, death burst, projectile impact and short-lived damage emphasis.

Define intensity limits so effects do not obscure enemies or UI.

Use pooling only if measurement shows allocation pressure; otherwise prefer simple lifecycle-safe effects.

Support screen-shake hooks with accessibility scaling.

Ensure effects can be disabled/reduced through future settings without breaking gameplay.

### Out of scope

Legendary-specific VFX.

Full screen post-processing.

Audio pass.

### Acceptance criteria

1. Normal hit, critical hit and enemy death are visually distinguishable.

2. VFX never own damage logic.

3. Effects clean themselves up without leaked nodes/timers.

4. Visual clutter remains acceptable in a multi-enemy stress scenario.

5. Reduced-effects mode can suppress non-essential intensity through one centralized setting hook.

### Required tests and evidence

Lifecycle/integration tests where practical.

Stress scene with repeated hits.

1280×800 visual capture.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 39: VFX-002 — Implement Gathering, Loot and Reward VFX

Size: M   •   Dependencies: 36, 38

### Outcome

Make resource acquisition and valuable loot drops produce the short, satisfying reward feedback required by the incremental loop.

### In scope

Add gathering impact particles distinct from combat impacts.

Add pickup trail/pop feedback.

Add rarity-aware loot beam/glow/ring treatment without relying on color alone.

Add a stronger but brief presentation for Epic/Legendary prototype drops.

Add a reusable reward-burst hook for crafting/upgrading/island reveal later.

### Out of scope

Final legendary cinematic effects.

Island materialization effect implementation.

### Acceptance criteria

1. Picking up ordinary resources feels immediate but unobtrusive.

2. Rare equipment is visible in a cluttered drop scene.

3. Rarity remains understandable through shape/intensity/icon treatment in addition to color.

4. Effects do not delay pickup or alter loot ownership.

5. 200-drop stress scenario does not create unbounded VFX growth.

### Required tests and evidence

World-drop stress test.

Visual rarity comparison captures.

Controller pickup loop.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 40: UI-004 — Apply a Cohesive HUD, Tooltip and Loot UI Skin

Size: M   •   Dependencies: 31, 33, 39

### Outcome

Replace prototype controls and panels with a coherent visual language that feels intentionally designed for a handheld action RPG.

### In scope

Create reusable panel, button, focus, tooltip, health-bar and item-rarity components.

Reskin current HUD, item tooltip and item comparison UI.

Preserve controller focus clarity as the top priority.

Use typography and spacing optimized for 1280×800.

Create visual states for focused, pressed, disabled and destructive actions.

Keep domain logic completely outside UI styling.

### Out of scope

Final main menu.

Full inventory redesign.

Localization implementation.

### Acceptance criteria

1. All currently implemented screens use the same UI component family.

2. Controller focus is always visible.

3. Important text remains readable at native Steam Deck resolution.

4. Rarity and destructive actions are not communicated by color alone.

5. Longest representative tooltip does not clip or overlap gameplay-critical information.

### Required tests and evidence

Controller navigation regression tests.

1280×800 captures for HUD, tooltip, comparison and salvage confirmation.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 41: LEG-001 — Implement the Legendary Effect Runtime Framework

Size: M   •   Dependencies: 30, 38, 39

### Outcome

Enable equipment to attach behavior-changing legendary effects without hard-coded item-ID switches or permanent signal leaks.

### In scope

Define stable legendary effect IDs and effect definitions.

Provide runtime attach/detach lifecycle tied to equipment state.

Support hooks for attack, hit, critical hit, kill, resource hit, resource destroyed and relevant world events.

Keep effect logic separate from UI presentation.

Provide per-effect cooldown/state ownership where required.

Expose visual-effect hooks without making VFX authoritative.

### Out of scope

Implementing every future legendary effect.

Skill-tree effects.

Island modifiers.

### Acceptance criteria

1. Equipping an item attaches each effect exactly once.

2. Unequipping removes all effect behavior and event subscriptions.

3. Repeated equip/unequip cycles do not duplicate callbacks.

4. Unknown effect IDs fail safely in development validation.

5. Framework supports deterministic seeded behavior.

### Required tests and evidence

Unit tests for lifecycle and duplicate-subscription prevention.

Integration equip/use/unequip scenarios.

Long repeated-equip simulation.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 42: LEG-002 — Implement Legendary Effect: Chain Mining

Size: M   •   Dependencies: 41, 36, 38

### Outcome

Create the first cross-system legendary effect: resource strikes chain into nearby resources and/or enemies, proving that loot can change both gathering and combat.

### In scope

Define Chain Mining as a normal legendary effect definition.

On eligible resource hit, propagate a bounded secondary effect to nearby targets.

Define chain count/radius/damage or gathering-power rules in data.

Prevent recursive infinite chains and duplicate target hits.

Add distinctive but readable chain VFX.

Keep secondary rewards consistent with design rules and economy invariants.

### Out of scope

Final balance tuning.

Elemental conversion system.

### Acceptance criteria

1. Effect activates only while the item is equipped.

2. A single activation cannot recurse indefinitely.

3. The same secondary target is not processed twice in one chain unless explicitly configured.

4. Effect is immediately understandable in a 5-second gameplay clip.

5. Deterministic scenario yields the same chain targets for the same state/seed.

### Required tests and evidence

Unit tests for target selection and recursion guards.

Integration resource/enemy mixed target scenario.

Stress test with dense resource clusters.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 43: LEG-003 — Implement Legendary Effect: Burning Smelter

Size: M   •   Dependencies: 41, 36, 39

### Outcome

Create a legendary effect that links combat kills to production value, proving that equipment can bridge traditionally separate game systems.

### In scope

Track an explicit burning status or equivalent eligibility state on enemies.

When an eligible enemy dies, trigger a bounded smelting reward interaction.

Use nearby eligible ore/resource input or create a clearly defined smelting charge/material according to current prototype economy.

Prevent reward duplication from repeated death callbacks.

Add a readable fire/smelting reward effect.

Document the economic invariant that prevents infinite conversion loops.

### Out of scope

Full elemental status framework if not required for the minimal effect.

Production-building integration beyond the minimal reward path.

### Acceptance criteria

1. Non-burning enemies do not trigger the effect.

2. Eligible death triggers at most once.

3. Effect cannot create a self-sustaining resource loop in the prototype economy.

4. Unequipping removes the behavior cleanly.

5. Player can visually connect the burning kill with the resulting material benefit.

### Required tests and evidence

Unit tests for eligibility and one-shot reward.

Integration kill-to-reward scenario.

Economy simulation for repeated eligible kills.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 44: LEG-004 — Implement Legendary Effect: Living Arrows

Size: M   •   Dependencies: 41, 37, 38

### Outcome

Create a legendary ranged effect where selected arrow impacts grow temporary attacking plants, demonstrating summon-style build identity.

### In scope

Trigger temporary plant summons from eligible bow/projectile events.

Implement bounded summon count and deterministic replacement/expiry rules.

Give plants one simple readable attack behavior.

Prevent summons from persisting into saves unless explicitly designed later.

Add spawn/attack/despawn VFX consistent with the Art Bible.

Ensure removing the legendary effect prevents new summons and safely handles existing temporary summons.

### Out of scope

Full pet AI system.

Permanent companions.

Druid skill tree.

### Acceptance criteria

1. Active summon count never exceeds configured cap.

2. Summons expire or are replaced deterministically.

3. Summon attacks cannot continue after cleanup.

4. Performance remains acceptable at cap.

5. The effect creates a visibly different ranged play style.

### Required tests and evidence

Unit tests for cap/expiry policy.

Integration ranged-hit-to-summon scenario.

Performance test at maximum summon count.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Task 45: SIM-002 — Run the Visual + Legendary Gameplay Validation Gate

Size: M   •   Dependencies: 34, 35, 36, 37, 38, 39, 40, 42, 43, 44

### Outcome

Prove that the game now looks coherent enough to judge honestly and that legendary loot produces a noticeable desire to continue playing.

### In scope

Create one fixed-seed controller-only scenario covering gathering, combat, ordinary loot, item comparison, salvage and all three prototype legendary effects.

Capture gameplay evidence at 1280×800.

Record time to first meaningful drop, time spent comparing loot and whether each legendary changes player behavior.

Check visual clarity with multiple enemies, drops and VFX simultaneously.

Run an independent Gameplay QA review using the repository prompt pack.

Record issues as bounded backlog items rather than silently widening this task.

### Out of scope

Adding more content to compensate for weak feel.

Starting island-system implementation before the gate decision.

### Acceptance criteria

1. The entire scenario is playable controller-only.

2. No prototype placeholder is prominent in the core test loop.

3. Each legendary effect is identifiable without reading debug logs.

4. At least one legendary effect makes the tester voluntarily change how they play.

5. UI remains readable during dense visual moments.

6. Full repository validation and Windows export pass.

7. Gameplay QA conclusion is either “continue” or a clearly documented targeted iteration; failures are not hidden.

### Required tests and evidence

Full validation suite.

Fixed-seed gameplay simulation.

Steam Deck playtest.

Independent adversarial code review and gameplay QA review.

### Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Controller behavior and 1280×800 presentation are validated when affected.

Documentation and asset provenance are updated when the implementation changes them.

The final diff contains no unrelated refactors, debug leftovers, temporary placeholders or disabled safeguards.

# Gate After Task 45

The core prototype has a cohesive visual identity rather than debug-placeholder presentation.

Gathering, combat, loot rarity and equipment comparison are readable at 1280×800.

At least three behavior-changing legendary effects work through the shared framework.

The player can tell what each legendary does from gameplay feedback, not only tooltip text.

Steam Deck controller-only play remains clean and responsive.

If this gate passes, the next batch should begin the “world itself is loot” system: archipelago model, island shards, deterministic island generation and island installation.

# Art Asset Policy for the Prototype

Prefer one coherent third-party asset family over a collage of individually attractive packs.

Record licensing/provenance before committing third-party assets.

Do not redistribute original source archives in a public repository or game build when the license prohibits redistribution.

Third-party art is a speed tool. Unique player identity, signature enemies, legendary VFX, island-shard presentation and marketing art should progressively become custom.

AI-generated art may be used for concepts and controlled variants, but production assets must pass the same perspective, palette, scale, animation and provenance checks as human-made assets.

Do not let visual polish hide weak gameplay. Task 45 is a gameplay gate, not a screenshot contest.