# Shardbound Isles

# Implementation Tasks 16-30

AI-ready GitHub issue specifications for completing the first playable loop and building the procedural loot foundation.

Recommended next move Implement Tasks 16-20 first and stop. Run the full M1 automated scenario and a real Steam Deck playtest before starting Task 21. Do not expand the loot system until the basic loop — gather -> fight -> drop -> equip -> feel stronger — is genuinely enjoyable.

Task sequence

16-20: Close Milestone M1 and prove the first playable progression loop.

21-30: Build the minimum viable Diablo-style equipment and affix foundation for Milestone M2.

Task 25 (LOOT-002) is conceptually large; its implementing agent must produce an execution plan and split work internally into coherent, independently validated steps.

Issue execution rule

Every issue is intended to be handed to a coding agent as a bounded task together with the repository AGENTS.md. The agent must inspect existing implementation, define tests before production changes, keep scope limited, execute validation, and provide evidence. Passing code review without executed tests is not sufficient.

# Backlog Overview

| # | Issue | Title | Milestone | Priority |
| --- | --- | --- | --- | --- |
| 16 | ITEM-001 | Implement the Minimal Weapon Data Model | M1 | P0 |
| 17 | LOOT-001 | Implement Deterministic Equipment Drops | M1 | P0 |
| 18 | EQUIP-001 | Implement Single-Weapon Equipment Flow | M1 | P0 |
| 19 | UI-001 | Implement the Minimal Gameplay HUD | M1 | P0 |
| 20 | SIM-001 | Create the First Deterministic Gameplay Smoke Scenario | M1 | P0 |
| 21 | WPN-001 | Implement Three Distinct Weapon Archetypes | M2 | P0 |
| 22 | ITEM-002 | Implement Item Rarity Tiers | M2 | P0 |
| 23 | AFF-001 | Create the Affix Definition Registry | M2 | P0 |
| 24 | AFF-002 | Implement Affix Eligibility and Conflict Rules | M2 | P0 |
| 25 | LOOT-002 | Implement the Full Procedural Item Generator | M2 | P0 |
| 26 | EQUIP-002 | Implement the Core Equipment Slot System | M2 | P1 |
| 27 | STAT-001 | Implement Derived Character Statistics | M2 | P0 |
| 28 | UI-002 | Implement Controller-Friendly Item Tooltips | M2 | P1 |
| 29 | UI-003 | Implement Equipped-Item Comparison | M2 | P1 |
| 30 | SALV-001 | Implement Safe Item Salvaging | M2 | P1 |

# Task 16: ITEM-001

## Implement the Minimal Weapon Data Model

| Milestone | M1 - First Playable Loop | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | INF-007 |
| Type | Gameplay / Domain | Primary gate | M1 |

Outcome

The game can represent a weapon as deterministic, serializable gameplay data that is independent from the scene used to display it.

Motivation

Loot, equipment, saving, UI comparison, and later affix generation all depend on a stable distinction between item definitions and item instances. This task establishes that contract before any full loot system exists.

In scope

Create a stable weapon base definition model.

Create a runtime weapon instance model containing at minimum: instance_id, base_type, damage, attack_speed, rarity, seed.

Use typed GDScript and stable string or StringName identifiers.

Provide deterministic instance creation from an explicit seed/context.

Provide plain serializable representation suitable for future save files.

Add validation for invalid base definitions and impossible values.

Out of scope

Affix generation.

Equipment UI.

Enemy drop logic.

Legendary behaviors.

Full save-file persistence.

Acceptance criteria

Creating the same weapon instance from the same deterministic inputs produces the same gameplay values.

Two distinct dropped instances can have different stable instance IDs even when they share the same base definition.

Runtime state does not embed fragile scene-node references.

Serialized data can be reconstructed into an equivalent weapon instance.

Invalid definitions fail validation with actionable diagnostics.

Domain tests execute without rendering a gameplay scene.

Required tests and evidence

Unit

Deterministic reconstruction from fixed seed.

Serialization round-trip.

Invalid base_type and invalid numeric ranges.

Instance ID uniqueness contract.

Integration

Instantiate a temporary world representation from a weapon instance without making the scene authoritative.

Simulation

Not required beyond deterministic item-generation smoke coverage.

Visual / controller

Not affected.

Implementation notes

Prefer Resources for static definitions and a lightweight typed runtime object/data structure for generated instances.

Do not create a universal ItemManager singleton.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 17: LOOT-001

## Implement Deterministic Equipment Drops

| Milestone | M1 - First Playable Loop | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | ITEM-001, ENM-001 |
| Type | Gameplay / Loot | Primary gate | M1 |

Outcome

A defeated enemy can deterministically produce a weapon drop in the world, and the player can pick it up as an item instance.

Motivation

This is the first moment where combat feeds progression. The result must already prove the basic “kill -> see loot -> pick up loot” reward loop before richer rarity and affix systems are added.

In scope

Create a minimal loot-drop decision driven by an explicit RNG stream.

Spawn a world-drop representation containing the generated weapon instance.

Support pickup by the player.

Ensure the underlying item instance survives the world-drop lifecycle.

Use a fixed test seed to guarantee a known drop for the automated gameplay scenario.

Add readable drop feedback appropriate for the prototype.

Out of scope

Full rarity tables.

Affixes.

Loot filters.

Inventory capacity systems.

Complex drop beams or final art.

Acceptance criteria

The same enemy context and seed produce the same drop decision and weapon values.

An enemy may also produce no equipment drop; equipment is not guaranteed on every kill.

Picking up a weapon removes the world representation exactly once and transfers the item exactly once.

A failed pickup never destroys the underlying item.

A drop remains identifiable enough for the player to notice it at 1280x800.

No unseeded randomness exists in the loot decision path.

Required tests and evidence

Unit

Drop/no-drop decision for fixed seeds.

Generated weapon passes through unchanged.

Integration

Enemy death -> loot spawn -> player pickup.

Double-pickup protection.

Simulation

Known seed produces expected first equipment drop.

Visual / controller

Drop is visible and pickup requires no mouse.

Implementation notes

Keep drop probability deliberately simple; the goal is to prove the loop, not balance a final economy.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 18: EQUIP-001

## Implement Single-Weapon Equipment Flow

| Milestone | M1 - First Playable Loop | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | LOOT-001, COM-002 |
| Type | Gameplay / Equipment | Primary gate | M1 |

Outcome

The player can equip a picked-up weapon and immediately experience a measurable change to combat effectiveness.

Motivation

A loot game fails if acquiring an item does not translate into felt power. This task connects item data to combat while deliberately supporting only one weapon slot.

In scope

Add one authoritative equipped-weapon slot to player runtime state.

Equip a valid weapon instance from the player-owned item collection.

Return the previously equipped weapon safely.

Apply damage and attack-speed values through the existing combat calculation path.

Emit explicit equipment-changed events for UI and audiovisual reactions.

Provide a controller-friendly prototype action for equipping the newly acquired weapon.

Out of scope

Multiple equipment slots.

Armor.

Affixes.

Item comparison screen.

Drag-and-drop UI.

Acceptance criteria

Equipping a weapon changes the resulting attack damage and/or cadence according to weapon data.

Equipping the same item repeatedly does not stack bonuses.

Replacing a weapon cleanly removes the old weapon contribution.

Invalid or non-owned item instances cannot be equipped.

The previous weapon remains owned after replacement.

The player can complete the flow without mouse input.

Required tests and evidence

Unit

Weapon stat application and removal.

Invalid ownership/slot checks.

Repeated equip idempotency.

Integration

Pickup -> equip -> attack enemy -> verify changed combat result.

Simulation

The fixed M1 seed must show lower time-to-kill after equipping the dropped weapon.

Visual / controller

Equip action is available from controller-only flow.

Implementation notes

Do not make the Player scene calculate item stats itself; keep combat-stat composition testable.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 19: UI-001

## Implement the Minimal Gameplay HUD

| Milestone | M1 - First Playable Loop | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | INV-001, COM-001, EQUIP-001 |
| Type | UI / UX | Primary gate | M1 |

Outcome

The player can understand health, core resources, currently equipped weapon, and the active interaction without opening a menu.

Motivation

The first playable loop needs enough information to be self-explanatory on Steam Deck, but not a premature production UI.

In scope

Display player health clearly.

Display wood and stone quantities.

Display the currently equipped weapon identity.

Display a contextual interaction/action prompt when useful.

React to state changes through signals/events rather than polling all state every frame.

Design at and validate 1280x800.

Use controller-readable prompts and focus-independent HUD elements.

Out of scope

Inventory screen.

Item tooltip comparison.

Final visual theme.

Minimap.

Quest tracker.

Acceptance criteria

HUD remains readable at native Steam Deck resolution.

Center gameplay area is not obstructed.

Health and resource values update immediately after state changes.

Weapon display updates after equipment changes.

No HUD interaction depends on mouse hover.

Long or missing placeholder item names fail gracefully without breaking layout.

Required tests and evidence

Unit

Formatting helpers where applicable.

Integration

Health/resource/equipment events update HUD once and correctly.

Simulation

M1 smoke scenario completes while HUD is active.

Visual / controller

Capture 1280x800 screenshots for normal, damaged, pickup, and equipped states.

Implementation notes

Prototype clarity matters more than decoration. Use consistent margins and large text.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 20: SIM-001

## Create the First Deterministic Gameplay Smoke Scenario

| Milestone | M1 - First Playable Loop | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | ITEM-001, LOOT-001, EQUIP-001, UI-001 |
| Type | QA / Simulation | Primary gate | M1 gate |

Outcome

The repository can automatically exercise the complete first gameplay loop with a fixed seed and prove that gathering, combat, loot, equipment, and progression are connected.

Motivation

This task is the M1 gate. Without it, later AI agents can silently break the core loop while individual unit tests remain green.

In scope

Create a deterministic test scenario with a documented fixed seed.

Exercise: spawn -> move -> gather resource -> collect it -> engage slime -> kill slime -> receive weapon -> pick it up -> equip it -> kill a second slime.

Capture key gameplay metrics and assertions.

Produce machine-readable pass/fail output.

Produce lightweight evidence such as logs and optional screenshots.

Wire scenario into the stable test/validation command path.

Out of scope

Final bot capable of arbitrary gameplay.

Full visual-regression framework.

Balancing hundreds of runs.

Acceptance criteria

The scenario produces identical domain outcomes across repeated runs with the same seed.

Wood/resource count increases as expected.

The first slime dies.

The expected weapon instance is acquired and equipped.

Second-enemy combat efficiency is measurably improved by the weapon.

Failure in any step returns a failing process status.

The scenario is documented so a future agent can run it without chat context.

Required tests and evidence

Unit

Not the focus; use existing domain tests.

Integration

Full deterministic scenario is itself the primary integration check.

Simulation

Repeat the scenario multiple times in CI and verify stable outputs where practical.

Visual / controller

Generate at least one 1280x800 evidence capture when environment supports rendering.

Implementation notes

After this issue, stop feature expansion and perform an actual Steam Deck playtest before starting M2.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 21: WPN-001

## Implement Three Distinct Weapon Archetypes

| Milestone | M2 - Diablo-Style Loot | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | SIM-001 |
| Type | Gameplay / Combat | Primary gate | M2 |

Outcome

Sword, bow, and wand each provide a genuinely different combat interaction while sharing common combat and item infrastructure.

Motivation

Loot variety is only meaningful if changing base weapon type changes how the player plays, not merely the damage number shown in a tooltip.

In scope

Implement sword as short-range direct melee.

Implement bow as ranged projectile weapon.

Implement wand as a distinct magic attack pattern, not a reskinned arrow.

Use shared weapon interfaces/data where behavior overlaps.

Keep controller aiming comfortable on Steam Deck.

Add minimal VFX/readability feedback for each archetype.

Out of scope

Skill tree.

Ammo scarcity systems.

Dozens of weapon subtypes.

Legendary effects.

Acceptance criteria

Each archetype can complete ordinary combat.

Each has a different attack range and/or timing/targeting pattern that changes positioning.

Shared combat rules are not copy-pasted three times.

Switching weapons cleans up transient projectiles/effects safely.

Controller aiming does not require pixel-perfect cursor placement.

All three remain deterministic under fixed gameplay inputs.

Required tests and evidence

Unit

Shared weapon timing/damage rules.

Integration

Equip each archetype and defeat a controlled enemy.

Projectile cleanup on scene/weapon changes.

Simulation

Record time-to-kill and attack count for each archetype under a fixed baseline.

Visual / controller

Controller-only play and 1280x800 readability for each attack style.

Implementation notes

Do not over-generalize into a scripting language for weapons. Three clean strategies/components are enough.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 22: ITEM-002

## Implement Item Rarity Tiers

| Milestone | M2 - Diablo-Style Loot | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | WPN-001 |
| Type | Gameplay / Loot | Primary gate | M2 |

Outcome

Generated equipment supports Common, Magic, Rare, Epic, and Legendary rarity tiers as data that controls future property-generation rules and presentation.

Motivation

Rarity creates anticipation and supports later affix counts, but it must not become a simplistic guarantee that any higher-color item is automatically better.

In scope

Define the five rarity tiers as stable data.

Associate each rarity with property-generation constraints, not only color.

Expose rarity metadata to presentation layers without embedding UI logic in domain code.

Create deterministic weighted rarity selection for a supplied loot context.

Validate rarity definitions at startup/test time.

Out of scope

Full affix selection.

Legendary behavior implementation.

Final drop rates.

Acceptance criteria

All five rarity tiers are representable and serializable.

Fixed seed/context produces reproducible rarity selection.

Rarity weights are configurable data.

Rarity presentation metadata does not affect gameplay calculations.

A lower rarity item is allowed to outperform a higher rarity item depending on rolled values/base type.

Invalid rarity configuration fails validation.

Required tests and evidence

Unit

Weighted deterministic selection.

Boundary weights: zero, one eligible tier, malformed definitions.

Serialization round-trip.

Integration

World drop can present rarity without changing pickup semantics.

Simulation

Sample large deterministic batches and compare distribution with configured expectations/tolerances.

Visual / controller

Prototype rarity indication remains readable without relying solely on color.

Implementation notes

Keep numerical weights in data/configuration so balancing does not require code changes.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 23: AFF-001

## Create the Affix Definition Registry

| Milestone | M2 - Diablo-Style Loot | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | ITEM-002 |
| Type | Gameplay / Loot Domain | Primary gate | M2 |

Outcome

The project has a data-driven registry for normal item affixes with stable IDs, categories, ranges, weights, and compatibility metadata.

Motivation

Affixes are the foundation of replayable loot. The registry must be inspectable and machine-validatable so AI agents can safely add content later without editing generator code.

In scope

Define an affix data schema.

Support stable affix ID, display key, category, numeric range or behavior parameters, weight, allowed item tags/types, required tags, excluded tags, and tier/level constraints.

Create at least 12 prototype affix definitions spread across offensive, utility, gathering, and hybrid categories.

Add registry lookup and validation.

Separate localization/display text from affix identity.

Out of scope

Affix rolling on items.

Legendary affixes.

Final balance values.

UI tooltip implementation.

Acceptance criteria

Duplicate IDs fail validation.

Invalid min/max values fail validation.

Unknown item tags fail validation when a controlled tag vocabulary is used.

Affix definitions can be enumerated and filtered without generator-specific hard coding.

At least 12 valid prototype affixes load successfully.

Domain code refers to affixes by stable IDs/tags rather than localized display names.

Required tests and evidence

Unit

Registry lookup.

Duplicate ID detection.

Invalid ranges/tags/weights.

Filtering by item tags.

Integration

Project boot/validation loads all prototype affixes.

Simulation

Not yet required.

Visual / controller

Not affected.

Implementation notes

Treat content validation as code quality. An invalid content file should fail CI rather than fail randomly in gameplay.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 24: AFF-002

## Implement Affix Eligibility and Conflict Rules

| Milestone | M2 - Diablo-Style Loot | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | AFF-001 |
| Type | Gameplay / Loot Domain | Primary gate | M2 |

Outcome

Given a candidate item and already-selected properties, the system can deterministically determine which affixes remain legal.

Motivation

Interesting procedural loot requires strict compatibility rules. Without this layer, content growth produces nonsensical or exploitable combinations.

In scope

Implement item-type/tag eligibility.

Implement required and excluded tags.

Implement explicit mutual-exclusion groups where tag logic is insufficient.

Prevent duplicate affix selection on the same item.

Support future legendary-property separation without treating legendary properties as ordinary slots.

Provide clear validation/debug explanations for why a candidate is ineligible when running diagnostics.

Out of scope

Weighted random selection.

Full item generator.

Legendary behavior system.

Acceptance criteria

Bow-only projectile modifiers never appear on swords or incompatible wands.

Explicitly conflicting elemental/conversion properties cannot coexist.

An already-selected affix is not offered again.

Eligibility checks are pure/testable and do not mutate item state.

Rules produce a stable answer independent of collection iteration order.

A no-eligible-affix state is handled safely.

Required tests and evidence

Unit

Allowed/excluded tags.

Mutual exclusion.

Duplicate prevention.

No eligible candidates.

Order independence.

Integration

Validate all current affix definitions against all current weapon archetypes.

Simulation

Generate candidate pools across fixed sample item contexts to ensure no illegal candidates leak.

Visual / controller

Not affected.

Implementation notes

Return structured eligibility results internally if useful for debugging, but keep runtime hot path simple.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 25: LOOT-002

## Implement the Full Procedural Item Generator

| Milestone | M2 - Diablo-Style Loot | Priority | P0 |
| --- | --- | --- | --- |
| Size | L -> must plan into bounded internal steps | Dependencies | ITEM-002, AFF-001, AFF-002 |
| Type | Gameplay / Loot Domain | Primary gate | M2 |

Outcome

The game can generate deterministic weapon items through the complete pipeline: base type -> item level -> rarity -> affix slots -> eligible weighted affixes -> rolled values -> final item instance.

Motivation

This is the central technical system behind long-term loot replayability and must be deterministic, validated, simulation-friendly, and independent from scenes/UI.

In scope

Implement the documented generation pipeline as pure domain logic where practical.

Use explicit RNG streams.

Select affixes from eligible weighted candidates without replacement.

Roll numeric affix values within definition constraints.

Store enough generated data for exact save/load reconstruction.

Add diagnostics suitable for large simulation batches.

Support generation of at least the three weapon archetypes and five rarities.

Out of scope

Armor generation unless needed only as future-compatible schema.

Legendary behavior execution.

Final economy tuning.

Smart loot/pity systems.

Acceptance criteria

Identical seed and loot context generate an equivalent item.

Generated items never contain duplicate or incompatible normal affixes.

Affix counts satisfy configured rarity rules.

Rolled numeric values remain within allowed ranges.

Generator safely handles an undersized eligible pool.

10,000+ deterministic generation samples complete without crash or invalid item.

Generator has no dependency on rendered scenes or UI.

Required tests and evidence

Unit

Pipeline stage determinism.

Weighted selection without replacement.

Range rolling.

Undersized pools.

Serialization/reconstruction.

Integration

Generate and world-drop/equip representative items across all current weapon archetypes.

Simulation

10k+ batch with validity assertions, rarity distribution, affix frequency and conflict scans.

Visual / controller

Not directly affected; representative items should still be presentable by existing prototype UI.

Implementation notes

Although marked conceptually large, the implementing agent must create an execution plan and deliver it in small coherent commits/milestones without expanding scope.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 26: EQUIP-002

## Implement the Core Equipment Slot System

| Milestone | M2 - Diablo-Style Loot | Priority | P1 |
| --- | --- | --- | --- |
| Size | M | Dependencies | LOOT-002 |
| Type | Gameplay / Equipment | Primary gate | M2 |

Outcome

The player supports typed equipment slots for weapon, helmet, body, boots, ring, and amulet, with safe equip/unequip semantics and save-ready state.

Motivation

Buildcraft needs more than one weapon slot, but slot infrastructure should remain small and deterministic before armor content is expanded.

In scope

Define stable equipment slot identifiers.

Map item categories/tags to compatible slots.

Support equip, replace, unequip, and query operations.

Emit equipment change events.

Prevent duplicate ownership/state corruption.

Prepare plain serializable equipped-state representation.

Use placeholder non-weapon definitions only where required to validate the slot architecture.

Out of scope

Full armor content.

Drag-and-drop inventory.

Set bonuses.

Cosmetic transmog.

Acceptance criteria

Each supported slot can hold at most one valid item.

Invalid item-slot combinations are rejected without mutating state.

Replacing an item returns/preserves previous ownership.

Unequipping removes all of that item’s gameplay contributions.

Repeated operations are idempotent where expected.

Equipped state can be serialized and reconstructed.

Required tests and evidence

Unit

Equip/replace/unequip.

Invalid slots.

Ownership invariants.

Serialization.

Integration

Equipment changes feed stat recomposition exactly once.

Simulation

Repeated random valid equipment operations preserve invariants.

Visual / controller

No full screen required yet; existing controller prototype path must not regress.

Implementation notes

Avoid making every equipment item a Node. Inventory/equipment is data; scenes represent it when needed.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 27: STAT-001

## Implement Derived Character Statistics

| Milestone | M2 - Diablo-Style Loot | Priority | P0 |
| --- | --- | --- | --- |
| Size | M | Dependencies | EQUIP-002, LOOT-002 |
| Type | Gameplay / Character Domain | Primary gate | M2 |

Outcome

Character combat and utility statistics are recomputed deterministically from base values plus active modifiers, without stacking bugs or frame-by-frame mutation.

Motivation

Procedural loot needs a reliable stat-composition model before the number of items and affixes grows. This is also where many loot games accidentally create additive/multiplicative inconsistencies.

In scope

Support at minimum: max_health, damage_multiplier, attack_speed, critical_chance, critical_damage, movement_speed, pickup_radius, gathering_power.

Define and document additive versus multiplicative modifier semantics.

Use stable modifier sources so removing equipment removes exactly its effects.

Recompute or incrementally update stats through one authoritative domain path.

Clamp dangerous values where design requires it.

Expose read-only/current values to gameplay consumers.

Out of scope

Final balance caps.

Skill-tree modifiers.

Complex conditional legendary effects.

Acceptance criteria

Equipping and unequipping an item yields reversible stat changes.

Re-equipping does not duplicate modifiers.

Modifier calculation order is deterministic and documented.

Critical chance and other bounded stats respect configured clamps.

Gameplay systems read the composed result rather than manually re-applying equipment bonuses.

Tests cover mixed additive and multiplicative modifiers.

Required tests and evidence

Unit

Base + additive + multiplicative composition.

Removal by source.

Idempotency.

Clamps and boundary values.

Integration

Equipment -> stat recompute -> combat/movement/gathering behavior.

Simulation

Randomized equip/unequip sequences return to exact baseline after clearing all items.

Visual / controller

Not directly affected.

Implementation notes

Document the formula in engineering/design docs so future agents cannot invent a different stacking model.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 28: UI-002

## Implement Controller-Friendly Item Tooltips

| Milestone | M2 - Diablo-Style Loot | Priority | P1 |
| --- | --- | --- | --- |
| Size | M | Dependencies | LOOT-002, STAT-001 |
| Type | UI / UX | Primary gate | M2 |

Outcome

The player can inspect a generated item and understand its base properties, rarity, rolled affixes, and relevant special information on Steam Deck.

Motivation

Procedural complexity has no value if the player cannot quickly parse why an item is interesting.

In scope

Create a reusable item tooltip view model/presenter separated from item domain state.

Display base weapon statistics.

Display rarity in text as well as visual styling.

Display rolled affixes using consistent number formatting.

Support optional future legendary section without hard coding each effect.

Handle long names and multiple affixes at 1280x800.

Open/close and navigate using controller-only input.

Out of scope

Side-by-side comparison.

Final art polish.

Localization beyond ensuring string layout is robust.

Acceptance criteria

Tooltip fully represents current prototype generated items.

No gameplay logic or mutation occurs inside the tooltip.

Rarity is understandable without color perception alone.

Long content wraps/scrolls safely rather than clipping.

Controller can open and dismiss the tooltip predictably.

Missing localization/display data falls back safely for development builds.

Required tests and evidence

Unit

Formatting/view-model mapping helpers.

Integration

Generated item -> tooltip content.

Simulation

Representative Common/Magic/Rare/Epic/Legendary prototype snapshots can be constructed.

Visual / controller

1280x800 captures for shortest and longest representative tooltip; controller-only open/close.

Implementation notes

Avoid presenting a single “item score” as the primary truth; behavioral differences will matter later.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 29: UI-003

## Implement Equipped-Item Comparison

| Milestone | M2 - Diablo-Style Loot | Priority | P1 |
| --- | --- | --- | --- |
| Size | M | Dependencies | UI-002, EQUIP-002, STAT-001 |
| Type | UI / UX | Primary gate | M2 |

Outcome

When inspecting a candidate item, the player can immediately compare it with the item equipped in the relevant slot and make a quick controller-driven decision.

Motivation

The game is intended to generate frequent meaningful loot. Comparison friction must stay low or the reward loop turns into inventory administration.

In scope

Resolve the relevant equipped comparison target by slot compatibility.

Show clear base-stat increases/decreases.

Show affixes on both candidate and equipped item.

Provide concise controller actions for equip/keep/close; salvage can be integrated when SALV-001 lands.

Do not collapse unique behavioral properties into misleading numeric superiority.

Keep layout readable at 1280x800.

Out of scope

Advanced loot filter.

Build DPS simulator.

Auto-equip.

Final inventory screen.

Acceptance criteria

Candidate and equipped items are clearly distinguishable.

Numeric differences are correct according to the same stat rules used by gameplay.

Items with incomparable behavioral properties remain understandable without fake scoring.

If the target slot is empty, the UI degrades gracefully.

The entire decision flow can be completed without mouse input.

UI does not mutate inventory until an explicit action is confirmed.

Required tests and evidence

Unit

Comparison value calculations.

Empty-slot behavior.

Integration

Inspect generated item -> compare -> equip -> UI refreshes to new baseline.

Simulation

Representative mixed-affix comparisons do not error.

Visual / controller

1280x800 tests for short item, long item, empty slot and many-affix case.

Implementation notes

Prefer fast comprehension over displaying every derived number the game can calculate.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Task 30: SALV-001

## Implement Safe Item Salvaging

| Milestone | M2 - Diablo-Style Loot | Priority | P1 |
| --- | --- | --- | --- |
| Size | M | Dependencies | UI-003, LOOT-002 |
| Type | Gameplay / Economy | Primary gate | M2 |

Outcome

The player can convert unwanted equipment into deterministic crafting materials without risking accidental loss of equipped or protected items.

Motivation

A loot-heavy game needs a positive use for bad drops. Salvage makes unwanted items feed progression instead of becoming inventory trash.

In scope

Define a minimal salvage-material output model based on item level/rarity or configurable salvage rules.

Implement atomic salvage: validate -> calculate output -> grant output -> remove item, with safe failure behavior.

Block equipped items by default.

Support a favorite/locked protection flag or equivalent simple protection mechanism.

Add controller confirmation appropriate to destructive action.

Emit events/telemetry hooks suitable for future economy analysis.

Out of scope

Affix extraction/codex.

Bulk salvage.

Auto-salvage filters.

Final crafting economy.

Acceptance criteria

Successful salvage removes exactly one owned item and grants the configured result exactly once.

Failed salvage leaves both item and inventory/material state unchanged.

Equipped or locked items cannot be salvaged through the normal action.

Output is deterministic for the same item/rules.

Controller flow clearly communicates the destructive action before confirmation.

Salvage logic is domain-testable without UI.

Required tests and evidence

Unit

Output calculation.

Atomic success/failure semantics.

Equipped/locked protection.

Duplicate invocation safety where applicable.

Integration

Inspect item -> salvage confirmation -> material inventory update -> item removal.

Simulation

Generate/salvage representative item batches and verify material conservation/invariants.

Visual / controller

Destructive confirmation is readable and operable at 1280x800.

Implementation notes

Keep the initial salvage currency/material model intentionally small; its purpose is to close the loot disposal loop, not finalize crafting balance.

Definition of done

All acceptance criteria have executable or directly observable evidence.

Relevant unit/integration/simulation tests pass.

Full repository validation passes, or any environment-blocked check is explicitly reported as not executed.

Player-facing behavior is exercised with controller input when applicable.

Documentation is updated if the implemented behavior or architecture changed.

The final diff contains no unrelated refactors, debug leftovers, temporary assets, or disabled safeguards.

# Execution Order and Gates

Immediate execution order

ITEM-001 -> LOOT-001 -> EQUIP-001 -> UI-001 -> SIM-001

Manual Steam Deck M1 playtest

WPN-001 -> ITEM-002 -> AFF-001 -> AFF-002 -> LOOT-002

EQUIP-002 -> STAT-001 -> UI-002 -> UI-003 -> SALV-001

Mandatory M1 stop condition

Do not start WPN-001 until SIM-001 passes and a real controller-only playtest confirms that acquiring and equipping the first weapon creates a noticeable, satisfying increase in power. If the loop is technically correct but not enjoyable, iterate on M1 feedback and pacing instead of adding more systems.

M2 checkpoint after Task 30

Three weapon archetypes feel mechanically distinct.

Procedural items are deterministic, valid, serializable, and simulation-tested.

The player can understand and compare generated equipment on Steam Deck.

Bad loot has a safe value path through salvage.

No item or affix system depends on scene-node identity or UI state.

The codebase is ready for behavior-changing legendary affixes as the next major feature.